SecRed Knowledge Inc.

Investment Milestone & Tranche Terms — LOI Red-Line Draft

Prepared for counsel review  •  Draft for negotiation  •  Not legal advice

Values shown in [brackets] are placeholders to confirm.

The following clauses set out the tranche and milestone structure for the proposed investment (US$400,000 for 7.0% equity, milestone-based). They are drafted to be inserted into the Letter of Intent and carried into the definitive agreements. The governing principle throughout: each performance tranche is released against a verifiable business outcome the Company controls — not an administrative approval or third-party certification whose timing neither party controls.

## § X.1   Investment and Equity

The Investor shall invest US$400,000 (the “Investment”) in exchange for 7.0% of the fully-diluted equity of SecRed Knowledge Inc., a Delaware corporation (the “Company”). The valuation, ownership percentage, and the milestone definitions in this Section are fixed as of the date of the definitive agreements and shall not be re-priced or re-negotiated upon release of any tranche.

## § X.2   Tranche Structure

The Investment is funded in one Closing Tranche and three Performance Tranches:

- Closing Tranche — US$100,000

- Performance Tranche 1 (M1) — US$100,000

- Performance Tranche 2 (M2) — US$100,000

- Performance Tranche 3 (M3) — US$100,000

Alternative ladders the Company will accept: (A) two Performance Tranches of $150,000 gated on M1 and M3; or (C) a four-step schedule of $100,000 / $80,000 / $70,000 / $50,000 adding M4. The gating principle in § X.4 is identical across all three.

## § X.3   Closing Tranche; Closing Conditions

The Closing Tranche shall be funded within [10] business days of the later of (a) execution of the definitive agreements and (b) confirmation of registration of the Company’s [UAE subsidiary]. These are closing conditions, not performance milestones, and no operational milestone shall condition the Closing Tranche.

## § X.4   Milestone Principle

Each Performance Tranche is conditioned solely on a verifiable business outcome within the Company’s control that de-risks the Investment. No tranche shall be conditioned on any governmental approval, certification, accreditation, or other third-party adjudication whose timing is outside the Company’s control — including, without limitation, SDVOSB certification, SAM.gov / UEI registration, Iron Bank / Repo One approval, or any grant or award decision.

## § X.5   Milestone Definitions

- M1 — First Paid Engagement: execution of a bona fide agreement with an unaffiliated customer for the Company’s products or services for cash consideration of not less than US$[45,000].

- M2 — Delivery of Value: delivery to a paying customer, under an executed agreement, of the Company’s completed compliance evidence / attestation deliverable.

- M3 — Repeatability: any one of (i) a second unaffiliated paying customer; (ii) conversion of a pilot to an annual license; or (iii) cumulative bookings of not less than US$[100,000].

- M4 (Option C only): cumulative bookings of not less than US$[200,000].

## § X.6   Evidence and Determination

A milestone is satisfied upon delivery to the Investor of the specified evidence — for M1 / M3, the countersigned agreement(s) and corresponding invoice(s); for M2, the executed agreement and confirmation of deliverable. Upon delivery, the milestone is deemed satisfied unless, within [10] business days, the Investor delivers a written, reasonably detailed objection identifying the specific deficiency. Absent a timely objection, the milestone is conclusively deemed satisfied.

## § X.7   Funding Deadline

The Investor shall fund the corresponding Performance Tranche within [10] business days after the milestone is satisfied or deemed satisfied.

## § X.8   Remedy for Failure to Fund

If the Investor fails to fund a satisfied (or deemed-satisfied) tranche when due and does not cure within [10] business days of written notice: (a) all remaining milestone conditions lapse and remaining committed amounts become payable on demand [or, at the Company’s election, the Investor’s remaining commitment terminates]; (b) the Company may raise the unfunded amount from third parties free of any exclusivity, right of first refusal, pro-rata, information, or anti-dilution restriction otherwise granted to the Investor; and (c) the Investor’s board, observer, and information rights are suspended until cured.

## § X.9   Long-Stop Date

Any Performance Tranche not funded on or before [18–24] months after Closing is extinguished; the Company has no further obligation, and the Investor no further right, as to that unfunded amount. [Confirm with counsel whether equity is issued in full at Closing or per-tranche; if per-tranche, address issuance mechanics here.]

## § X.10   Timing Extensions

Milestone target dates and the Long-Stop Date extend day-for-day for delays outside the Company’s reasonable control, including force majeure and delays by customer or governmental counterparties.

## § X.11   Dispute Resolution

Any dispute over milestone satisfaction unresolved within [15] business days is referred to [the Company’s independent accountant / a mutually agreed independent expert], whose determination is final and binding; the Investor’s agreement shall not be unreasonably withheld.

## § X.12   Equity Confirmation

For the avoidance of doubt, the 7.0% is issued in SecRed Knowledge Inc. (the Delaware parent), which holds the exclusive IP license and the Company’s SDVOSB eligibility; no subsidiary equity is granted hereby.

Drafting Notes

For the Company and its counsel — not part of the operative terms.

Not legal advice. This is a negotiating draft and drafting starting point. The determination mechanism (§ X.6), the failure-to-fund remedy (§ X.8), and the equity-issuance timing (§ X.9) should be papered by counsel — that language is where these deals live or die.

Priorities in negotiation. Hold firm on § X.4 (principle), § X.6 (deemed-satisfied window), § X.8 (failure-to-fund remedy), and § X.9 (long-stop). Tradeable: the exact dollar thresholds in § X.5, the [10]-day windows, and whether the ladder is A / B / C. Give ground on the numbers to hold the mechanism.

Values to confirm. Subsidiary jurisdiction and name (§ X.3, § X.12); M1 / M3 dollar thresholds (§ X.5); all [ ]-day windows; long-stop period (§ X.9); and the independent-expert / accountant identity (§ X.11).

Written confirmation. Before signing, confirm in writing that the 7.0% is in SecRed Knowledge Inc. (the Delaware parent), consistent with § X.12.