SPRINT 25 — DVF Evaluation Framework

Project: ADINKHEPRA Protocol (ASAF) – SouHimBou AI
Founder: SGT Souhimbou Doh Kone
Framework: Desirability – Viability – Feasibility

1️⃣ Business Type

Category: SaaS (Hybrid: Advisory + Licensed Platform)
Core Offering: Post-Quantum Security Attestation Engine for OT/ICS & DoD-aligned teams

2️⃣ DVF Framework Overview

| Dimension | Status | Evidence Source |
| --- | --- | --- |
| Desirability | Validated | Sprints 19–21 |
| Feasibility | In Motion | Sprints 22–23 |
| Viability | Partially Validated | Pricing + early pilot signals |

Sprint 25 focuses primarily on Feasibility Risk.

3️⃣ Five Solution-Side Risky Assumptions

(Updated in your Risky Assumptions Template)

Assumption 1 — Feasibility (Technical Deployment)

Assumption:
The ASAF engine can be deployed in a real-world environment without breaking system integrity or causing downtime.

Risk Type: Feasibility
Why Risky:
OT/ICS and defense environments are fragile and often air-gapped.

‘Assumption 2 — Feasibility (PQC Performance Overhead)

Assumption:
Post-quantum cryptographic attestations (Dilithium/Kyber) will not introduce unacceptable latency or resource overhead in production systems.

Risk Type: Feasibility
Why Risky:
If PQC slows CI/CD or runtime validation, adoption collapses.

Assumption 3 — Feasibility (Repeatable Deployment Pipeline)

Assumption:
The GovCloud Deployment Runbook can be executed by another engineer without founder intervention.

Risk Type: Feasibility / Scalability
Why Risky:
Founder-dependent deployment is not scalable.

Assumption 4 — Viability (Price vs Perceived Risk)

Assumption:
Defense contractors perceive $5K–$50K pricing as rational compared to CMMC failure risk.

Risk Type: Viability
Why Risky:
If pricing is seen as optional or excessive, monetization fails.

Assumption 5 — Feasibility (Evidence Integrity)

Assumption:
The DAG-based attestation structure produces audit evidence that C3PAO assessors accept as valid.

Risk Type: Feasibility + Regulatory Risk
Why Risky:
If auditors reject the structure, product value collapses.

4️⃣ Lightweight Feasibility Test (Sprint 25 Core Experiment)

Experiment Title:

Phase 0 Controlled Deployment Validation

Test Design:

- Execute GovCloud Runbook in controlled environment

- Measure:

  - Deployment time

  - Failure points

  - Resource overhead

  - Cryptographic validation output

- Document:

  - Friction events

  - Manual steps

  - Required expertise

Success Criteria:

- Deployment completes without system instability

- PQC verification completes under defined performance threshold

- Runbook can be followed without undocumented steps

Output:

Deployment log + friction report + reproducibility score

5️⃣ External Confidence Builder (New Contact)

Sprint 25 requires a new contact who increases feasibility confidence.

Target Profile:

- GovCloud DevOps Architect

- C3PAO Assessor

- Platform One / Iron Bank DevSecOps engineer

- OT security engineer with STIG hardening experience

Objective:

Validate:

- Acceptability of PQC integration

- Audit structure credibility

- Deployment realism

This is not a sales call.
This is a technical validation call.

6️⃣ Updated Risk Status After Sprint 25

| Assumption | Before | After Sprint 25 |
| --- | --- | --- |
| 1 | Unknown | Measured friction |
| 2 | Theoretical | Benchmarked |
| 3 | Implicit | Documented |
| 4 | Assumed viable | Pricing tested in conversation |
| 5 | Hypothesized | Auditor feedback collected |

Sprint 25 does not retire deployment risk.
It converts unknown feasibility risk into bounded technical data.

7️⃣ DVF Evaluation Summary

✅ Desirability

Strongly validated:

- Pain acknowledged

- Urgency (CMMC deadlines)

- Executive liability awareness

🟡 Feasibility

In motion:

- Runbook exists

- Internal deployment underway

- Performance constraints now measurable

🟡 Viability

Partially validated:

- Pricing anchored to failure cost

- Advisory tier gaining traction

- Enterprise license still dependent on successful deployment proof

8️⃣ Mentor Conviction Statement

ADINKHEPRA is no longer a conceptual security philosophy.
It is now a deployable attestation engine with measurable feasibility progress.

Sprint 25 proves:

- The cryptography runs.

- The deployment path is documentable.

- The friction is observable.

- The scalability risks are now explicit.

The project has transitioned from desirability validation to operational realism.

9️⃣ What This Means for Sprint 26

Sprint 26 must:

- Execute Phase 1 external pilot

- Collect behavioral evidence under delivery pressure

- Begin monetization trigger testing

No more theory.
Now it becomes execution under constraint.